## Slide 1: Understanding the Agile Approach
Creating Informed Decisions in Software Development
Brandon Brown
Southern New Hampshire University
CS250 Software Development Lifecycle

## Slide 2: Introduction
What is Scrum-Agile?
Various roles of the Scrum-Agile Team
The phases of SDLC through Agile
Contrasts between Agile and Waterfall development
Considering the best approach

## Slide 3: What is Scrum-Agile?
The idea of Scrum is based around the Agile Manifesto and is a widely used framework used in software development. It provides a structured approach to manage and deliver software products with the use of team roles, events, and rules that allow all members involved to achieve their goals.
The Agile methodology emphasizes flexibility, collaboration, and customer feedback based on:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 4: What is Scrum-Agile? Cont.
Key principles include:
  Incremental Development: Projects are broken down into smaller chunks, allowing for greater manageability
  Customer Collaboration: Customers are involved throughout development, providing feedback and guidance, and allowing for more transparency
  Adaptive Planning: Plans are flexible and adjustable, allowing teams to respond quickly to any new changes
  Continuous Improvement: The team can regularly reflect on processes and find ways to improve the quality of the product

## Slide 5: Various Roles of the Scrum-Agile Team
The Scrum-Agile team consists of three primary roles
  The Product Owner: Represents the stakeholders and is responsible for the value of the product, ensuring that the team delivers the correct features and functionality
  The Scrum Master: Ensures the Scrum framework is followed and that the team is well organized when creating the product
  The Development Team: Responsible for delivering the product

## Slide 6: The Product Owner
The Product Owner is the Agile team member responsible for maximizing the value of a product that is delivered by the entire team. They make sure the needs and wants of the customer and stakeholders are fully met. They identify the problems that need to be solved or if they are worth solving, resolve questions, communicate priorities and in doing so make the objective clear to the rest of the team. The Product owner is the important link between the team and the customers

## Slide 7: The Scrum Master
The Scrum Master is responsible for establishing the Scrum framework when a team receives guidelines for a product. They prioritize the teams needs above their own and serve them by facilitating Scrum events, removing obstacles, and providing coaching when necessary. By facilitating sprint plannings, daily stand-up meetings, and sprint reviews, they ensure that the team is effective, self-organized, and concentrated on achieving the end goal. Scrum Masters ensure that the team understands the Scrum ruleset and encourages constant improvement.

## Slide 8: The Development Team
The Development Team is responsible for developing and creating the finished product. Through self-organization, the Development Team decide how to tackle each task, who's responsible for what, and collaborate with Product Owners to recognize and improve requirements. During sprint planning, they estimate the effort required for the task and commit to a certain amount of work for each sprint. They develop, test, and deliver increments of a product and actively contribute to continuous improvement.

## Slide 9: The Phases of SDLC Through Agile
There are six phases in the Agile Lifecycle
  Concept
    This establishes the vision of the product, defining objectives and goals. The conception phase includes all parties (customers, product owner, scrum master, etc.) and ensures everyone understands the task at hand
  Inception
    Teams go into more detail about the project, refining the end goal and defining requirements. This establishes the course that will be taken and satisfies customer requirements
  Iteration
    The iterative phase prioritizes features. Teams develop features and test them. Iteration allows stakeholders to provide feedback and updates requirements if necessary.
  Testing
    Testers collaborate closely with developers to create approval criteria for users through test cases. The testing phase makes sure that all features function properly and enables feedback.
  Release
    The release phase involves performance testing and ensures that user needs are fully met.
  Maintenance
    In the maintenance phase, flaws are addressed, existing features are improved, and requirements that need changing are accommodated.

## Slide 10: Contrasts Between Agile and Waterfall development
The Agile Methodology is just one way when tackling a project, but there are other methodologies out there like the Waterfall Methodology. The Waterfall Methodology differs from the Agile approach, mainly because of its sequential phasing. It follows a more linear approach in each phase. Customer interaction is limited, and their involvement only comes in during the final stages when the product is about to be delivered. It is less flexible so any changes could completely halt a production.
If the Waterfall Methodology were used instead of Agile, there could have been a high chance that the customer would be dissatisfied with the final product and that it never met their requirements. In this case, changes would be needed, and the project would need to go back to an earlier phase in its development to accommodate these changes. This results in significant delays and rework.

## Slide 11: Considering the Best Approach
When choosing the best approach for a project, several factors need to be considered. This can determine which methodology best fits the team.
  Projects Complexity: Waterfall is suited for a project that’s requirements are already well defined, where Agile is ideal for projects that requirements evolve frequently.
  Customer Involvement: Waterfall has limited customer involvement up until the final stages of a project, this can lead to misunderstandings. Agile encourages regular involvement and ensures that the final product meets the customers requirements.
  Changes: Waterfall is less tolerant of changes which can be costly or time consuming where Agile is flexible through iterative development and constant feedback.
  Timelines: Waterfall requires upfront and detailed planning which leads to longer development times, and Agile allows for shorter development
  The choice between Waterfall and Agile depends on a project's requirements, team dynamic, and organization. Both methodologies have their pros and cons, and the decision should carefully considered.

## Slide 12: Sources
Cobb, C. G. (2015). The project manager’s guide to mastering agile : principles and practices for an adaptive approach. John Wiley.
Agile Alliance. (2018, December 12). Agile Manifesto for Software Development. Agile Alliance; Agile Alliance. https://www.agilealliance.org/agile101/the-agile-manifesto/
Srinivasan, R., & Maloney, B. (n.d.). What Is Scrum: A Guide to the Most Popular Agile Framework. Www.scrumalliance.org. https://www.scrumalliance.org/about-scrum#:~:text=Scrum%20is%20the%20most%20widely
Dziuba, A. (2020, January 9). Agile Software Development Lifecycle Phases Explained. Relevant.software. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/
Gulam, A. (2016). Agile Methodology Phases [Review of Agile Methodology Phases]. https://www.cobalt.io/hubfs/Imported_Blog_Media/integrating_1-3.png